**7.3 Project Estrimates**

Deliverable 0

|  |  |
| --- | --- |
| **Task Names** | **Cost (Hours)** |
| Domain Model | 6 |
| Identification of Technologies | 12 |
| Team Members | 0.5 |
| Implementation Discussion | 5 |
| DMO Descriptions | 6 |
| **Total** | **29.5** |

Deliverable 1

|  |  |
| --- | --- |
| Task Names | Cost (Hours) |
| Requirements | 10 |
| Use Case Diagrams/Models | 8 |
| Resources | 5 |
| Scope | 5 |
| Architecture | 7 |
| **Total** | **35** |

Deliverable 2

|  |  |
| --- | --- |
| Task Names | Cost (Hours) |
| Programming Architecture | 100 |
| Use Case Implementation | 50 |
| Design Discussion/Implementation | 25 |
| Writing up Test Cases | 15 |
| **Total** | **190** |

Deliverable 3

|  |  |
| --- | --- |
| Task Names | Cost (Hours) |
| Test the Test Cases | 30 |
| Debugging/Optimizing code based on test cases | 15 |
| User Performance Test | 20 |
| Debugging/Optimizing code based on user tests | 10 |
| **Total** | **75** |

Deliverable 4

|  |  |
| --- | --- |
| Task Names | Cost (Hours) |
| Final Optimizations | 20 |
| Compiling data into one file | 30 |
| Final Test on System | 10 |
| **Total** | **60** |

**Total Hours: 389.5**