|  |  |  |
| --- | --- | --- |
| **Task Names** | **Cost (Hours)** | **Revised Cost (Hours)** |
| Domain Model | 6 | 6 |
| Identification of Technologies | 12 | 12 |
| Team Members | 0.5 | .5 |
| Implementation Discussion | 5 | 5 |
| DMO Descriptions | 6 | 6 |
| **Total** | **29.5** | **29.5** |

|  |  |  |
| --- | --- | --- |
| Task Names | Cost (Hours) | Revised Cost (Hours) |
| Requirements | 10 | 10 |
| Use Case Diagrams/Models | 8 | 8 |
| Resources | 5 | 5 |
| Scope | 5 | 5 |
| Architecture | 7 | 7 |
| **Total** | **35** | **35** |

|  |  |  |
| --- | --- | --- |
| Task Names | Cost (Hours) | Revised Cost (Hours) |
| Programming Architecture | 100 | 116.4 |
| Subsystem Specification | 50 | 33.95 |
| Dynamic Design Scenarios | 25 | 29.1 |
| Estimation | 15 | 9.7 |
| Prototyping and Risk | **----** | 4.85 |
| **Total** | **190** | **194** |

|  |  |  |
| --- | --- | --- |
| Task Names | Cost (Hours) | Revised Cost (Hours) |
| Execute Test Cases | 30 | 29.1 |
| Debugging/Optimizing code based on test cases | 15 | 29.1 |
| User Performance Test | 20 | 33.95 |
| Security and Stress Testing | 10 | 4.85 |
| **Total** | **75** | **97** |

|  |  |  |
| --- | --- | --- |
| Task Names | Cost (Hours) | Revised Cost (Hours) |
| Review and Edit past work | 20 | 29.1 |
| Compiling data into one file | 30 | 9.7 |
| Final Test on System | 10 | 9.7 |
| **Total** | **60** | **48.5** |

|  |  |  |
| --- | --- | --- |
| **Deliverable Names** | **Cost (Hours)** | **Revised Cost (Hours)** |
| Deliverable 0 | 29.5 | 29.5 |
| Deliverable 1 | 35 | 35 |
| Deliverable 2 | 190 | 194 |
| Deliverable 3 | 75 | 97 |
| Deliverable 4 | 60 | 48.5 |
| **Total** | **389.5** | **404** |